Team Meeting : Team-ABC

Date : 28 April, 2019

Time: 11.33pm-11.50pm

Attendence :

1. Shumyia Islam Tithy , Roll : 12
2. Nafis Sadik Fahim , Roll : 36
3. Nahid Hossain , Roll : 54
4. Chayan Kumar Ray , Roll : 60

Absent : None

Chair : Nafis Sadik Fahim

Recorder : Shumyia Islam Tithy

Nafis Sadik Fahim

Discussion :

1. Product Backlog
2. Sprint Backlog-1

Team Members

Role Name

Product Owner - Nahid Hossain

Scrum Master - Shumyia Islam Tithy

Member - Chayan kumar Ray

Member - Nafis Sadik Fahim

Task—Sprint-1

|  |  |  |
| --- | --- | --- |
| Action | Team Member | Date |
| 1. Registration 2. Log In 3. Add Employee Record 4. Employee List | Nahid Hossain  Shumyia Islam Tithy  Nafis Sadik Fahim    Chayan Kumar Ray | 29-04-19  29-04-19  29-04-19  29-04-19 |

**Contribution:**

**1.What did you do yesterday?**

**Tithy**

1.Branch Creating to GitHub Without Command line.

2.I sloved logIn & how to database connection.

**Nahid**

1.I solved Registration & 75% coding is done.

**Chayan**

1.I solved 75% coding.

**Nafis**

1.I solved 50% coding.

**2.What will you do today?**

**Tithy**

1.I will solve the login & upload it in gitHub Branch.

2. I will upload daily scrum meeting in wikipage.

3.I will upload daily scrum meeting in slack.

**Nahid**

1.I will solve the Registration & upload it gitHub Branch.

2.I will upload the code in master branch & merge it.

**Chayan**

1.I will solve the Employee list & upload it gitHub Branch.

2.I will connect the database.

**Nafis**

1.I will solve the add employee record & upload it gitHub Branch.